# 24-HOUR BUILD PLAN

Project: BolDo  |  Strategy: Build core first, add-ons last, demo polish always

# PHASE 1: Setup & Core Voice (Hours 0–4)

| Time | Task | Details |
| --- | --- | --- |
| 0:00–0:30 | Project setup | npm create vite, install deps, create .env, get Groq API key from console.groq.com |
| 0:30–1:30 | Main screen UI | Big mic button, 3 bottom icons, language badge, Tailwind styling |
| 1:30–2:30 | Voice input hook | useSpeechRecognition.js — start, stop, transcript state, error handling |
| 2:30–3:30 | Groq integration | groqService.js — API call, JSON parse, intent routing |
| 3:30–4:00 | Voice output hook | useSpeechSynthesis.js — speak(), stop(), language switching |

# PHASE 2: Task Flows (Hours 4–10)

| Time | Task | Details |
| --- | --- | --- |
| 4:00–5:30 | Recharge flow | Parse operator/number/amount from Groq params, confirmation screen, mock success |
| 5:30–7:00 | Send Money flow | Parse recipient/amount, voice confirm, mock UPI animation |
| 7:00–8:30 | Help Mode | Open Q&A — pass any voice input to Groq with help system prompt, speak answer |
| 8:30–9:30 | Task confirmation component | Voice yes/no detection after AI confirms task details |
| 9:30–10:00 | Integration test | Test all 3 flows end-to-end in Hindi + one other language |

# PHASE 3: Image Feature (Hours 10–16)

| Time | Task | Details |
| --- | --- | --- |
| 10:00–11:30 | Image upload UI | File input, image preview, OCR progress bar, Tesseract.js integration |
| 11:30–13:00 | OCR service | ocrService.js — Tesseract worker, extract text, handle errors |
| 13:00–14:30 | Image → Groq explanation | Send OCR text to Groq, get simple explanation, speak aloud |
| 14:30–15:30 | Form filler component | Sample form UI, AI asks each field by voice, auto-fill on answer |
| 15:30–16:00 | Test image flow | Test with medicine strip image and government form image |

# PHASE 4: Polish & Demo Prep (Hours 16–24)

| Time | Task | Details |
| --- | --- | --- |
| 16:00–18:00 | UI polish | Animations, loading states, error messages in local language, accessibility |
| 18:00–19:00 | Multi-language testing | Test Hindi, Tamil, Telugu, Kannada — fix TTS language codes |
| 19:00–20:00 | Demo data prep | Prepare 3 demo images, rehearse demo script, fix any bugs found |
| 20:00–21:00 | Deploy to Vercel | npm run build → vercel deploy — get shareable URL for judges |
| 21:00–22:00 | Presentation slides | 5 slides: Problem → Solution → Demo → Tech → Impact |
| 22:00–23:00 | Full demo rehearsal | Practice complete demo flow 3 times with team |
| 23:00–24:00 | Buffer / Final fixes | Fix critical bugs only. No new features after Hour 20. |

# Golden Rules for Hackathon Success

✅ Core flow working > Many features half-working

✅ Perfect ONE demo path (Hindi recharge + medicine image)

✅ Deploy early (Hour 20) — never demo from localhost

✅ Have fallback mock screenshots if live demo breaks

❌ No new features after Hour 20

❌ No real-time camera — upload only

❌ No authentication or login

❌ Don't try to fix TTS accent issues — just move on